SmartERP

Enterprise Resource Planning System using the MERN Stack

Architecture, Workflow and Phased Implementation Plan

Prepared by: Sarfarazuddin

Easwari Engineering College, Department of AI and Data Science

Guide: Ms. D S K Harshitha, Technical Trainer, AIADS

Contents

1. Project overview

2. Technology stack

3. System architecture

4. Database design

5. Roles and permissions

6. API overview

7. Workflows

8. Folder structure

9. Implementation plan in phases

10. Testing strategy

11. Risks and mitigation

12. Possible future enhancements

# 1. Project overview

SmartERP is a web-based Enterprise Resource Planning application built on the MERN stack (MongoDB, Express.js, React.js, Node.js). It brings inventory, sales, purchase and HR management into one platform and replaces scattered spreadsheets and paper registers with a single reliable source of truth.

## 1.1 Problem

Small and medium enterprises often track stock, sales and employees in manual registers or isolated spreadsheets. This leads to stock mismatches, duplicate or missing entries, delayed reports and poor inventory control.

## 1.2 Objectives

- Design a unified ERP that automates inventory, sales, purchase and employee record management.

- Keep data synchronised in real time across modules using one MongoDB database and RESTful APIs, with role-based access for administrators, managers and staff.

- Build a responsive React dashboard that shows key business metrics and reports at a glance.

## 1.3 Scope

Target users are small and medium businesses in retail, manufacturing and services. The system includes inventory, sales and purchase order processing, employee records, real-time stock alerts and automated reports. Payroll processing and multi-branch accounting are explicitly out of scope.

# 2. Technology stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js (Vite), React Router, Axios | UI, routing, API calls |
| UI and charts | Tailwind CSS or Material UI, Recharts | Styling and dashboard charts |
| Backend | Node.js, Express.js | REST API and business logic |
| Database | MongoDB Atlas, Mongoose | Storage, schemas, transactions |
| Security | bcrypt, JSON Web Tokens, helmet, express-rate-limit | Authentication and hardening |
| Validation | Joi or express-validator | Request validation |
| Testing | Jest, Supertest | Unit and API tests |
| Deployment | Vercel (client), Render (server), Atlas (database) | Hosting |

# 3. System architecture

SmartERP follows a three-tier architecture. The React client talks to an Express REST API over HTTPS with a JWT in each request. The server is split into routes, middleware, controllers and services, and uses Mongoose to read and write MongoDB.

| Tier | Components |
| --- | --- |
| Client (React.js) | Pages, AuthContext, Axios client, charts, protected and role-based routes |
| Server (Node + Express) | Routes, middleware (auth, role check, validation, error handler), controllers, services |
| Database (MongoDB Atlas) | Collections accessed through Mongoose models; transactions keep stock and orders consistent |

## 3.1 Design decisions

- Business rules, especially stock updates, live in the service layer so sales, purchases and adjustments reuse the same tested code.

- Controllers stay thin: validate input, call a service, return the response.

- Every stock change writes a StockLog entry, giving a full audit trail.

- MongoDB transactions require a replica set. MongoDB Atlas provides this; a plain local standalone server does not.

## 3.2 Security

- Passwords hashed with bcrypt; never stored in plain text.

- JWT issued at login and verified by auth middleware on every protected route.

- authorize(roles) middleware enforces role permissions on the server; the UI hides pages but is never the only protection.

- Input validation, helmet headers, CORS restrictions and rate limiting on the login route.

# 4. Database design

The system uses the following MongoDB collections.

| Collection | Main fields | Notes |
| --- | --- | --- |
| users | name, email, passwordHash, role, employeeId | role: admin, manager or staff |
| products | sku, name, category, costPrice, sellPrice, stockQty, reorderLevel | sku is unique |
| categories | name, description |  |
| suppliers | name, phone, email, address |  |
| customers | name, phone, email, address |  |
| salesOrders | customer, items[product, qty, price], total, status, invoiceNo, createdBy | status: draft, confirmed, completed, cancelled |
| purchaseOrders | supplier, items[product, qty, cost], total, status, receivedAt | status: draft, ordered, received, cancelled |
| employees | name, department, designation, phone, joinDate, status |  |
| stockLogs | product, change, reason, refType, refId, by, date | Audit trail of every stock movement |

# 5. Roles and permissions

This is a suggested starting matrix. Confirm it with your guide and adjust as needed.

| Permission | Admin | Manager | Staff |
| --- | --- | --- | --- |
| Manage users and roles | Yes | No | No |
| Employee records (HR) | Yes | View | No |
| Inventory and products | Yes | Yes | View |
| Create sales and purchase orders | Yes | Yes | Sales only |
| Reports and dashboard | Full | Full | Limited |

# 6. API overview

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Create a user (admin only) |
| POST | /api/auth/login | Log in and receive a JWT |
| GET | /api/auth/me | Current user |
| GET/POST | /api/products | List products, create product |
| PUT/DELETE | /api/products/:id | Update or delete a product |
| POST | /api/products/:id/adjust | Manual stock adjustment |
| GET/POST | /api/sales | List and create sales orders |
| PATCH | /api/sales/:id/status | Confirm, complete or cancel an order |
| GET/POST | /api/purchases | List and create purchase orders |
| PATCH | /api/purchases/:id/receive | Mark received and add stock |
| GET/POST | /api/employees | List and create employees |
| GET | /api/reports/sales | Sales report with date filters |
| GET | /api/reports/low-stock | Products at or below reorder level |
| GET | /api/dashboard/summary | Dashboard metrics |

# 7. Workflows

## 7.1 Login and access control

- The user submits email and password to POST /auth/login.

- The server checks the bcrypt hash and returns a signed JWT containing user id and role.

- React stores the token in AuthContext and redirects to the dashboard.

- Every request carries the token and the auth middleware verifies it.

- authorize(roles) blocks routes the role cannot use, and ProtectedRoute hides pages in the UI.

## 7.2 Sales order

- Staff selects a customer and adds products with quantities.

- The server checks that every product has enough stock.

- In one MongoDB transaction the order is saved, stockQty is reduced and StockLog entries are written.

- An invoice number is generated and the order becomes confirmed.

- Dashboard totals update and the low-stock check runs.

## 7.3 Purchase order

- A manager selects a supplier and the products to reorder.

- The purchase order is saved as ordered; stock does not change yet.

- When goods arrive, the manager marks the order as received.

- A transaction increases stockQty and writes StockLog entries.

- The product leaves the low-stock list automatically.

## 7.4 Low-stock alert

- After any stock change the service compares stockQty with reorderLevel.

- If it is at or below the level, the product is flagged as low stock.

- The dashboard alert panel and navbar badge show the count.

- The manager follows the alert to create a purchase order.

- Optional later: send an email alert with Nodemailer.

# 8. Folder structure

smarterp/

server/

src/

config/        db.js, env.js

models/        User, Product, Category, Supplier, Customer,

SalesOrder, PurchaseOrder, Employee, StockLog

routes/        auth, products, sales, purchases, employees, reports

controllers/

services/      stockService, invoiceService, reportService

middleware/    auth, authorize, validate, errorHandler

app.js, server.js

tests/

.env

client/

src/

api/           axios instance, per-module calls

context/       AuthContext

components/    Navbar, Sidebar, Table, Modal, Charts

pages/         Login, Dashboard, Products, Sales, Purchases,

Employees, Reports

routes/        ProtectedRoute, RoleRoute

main.jsx

# 9. Implementation plan in phases

The build is split into six phases. Each phase ends with something that works, so it can be demonstrated at any review. The final phase delivers the complete product. Week counts are estimates for part-time work and should be adjusted to your review dates.

| Phase | Focus | Duration | Outcome |
| --- | --- | --- | --- |
| 1 | Project setup and authentication | Week 1 | A user can log in and see a role-based empty dashboard. |
| 2 | Inventory module | Weeks 2-3 | Admins and managers can fully manage products and stock. |
| 3 | Sales and purchase modules | Weeks 4-5 | Stock moves correctly through real sales and purchases. |
| 4 | HR and role management | Week 6 | The admin controls staff records and system access. |
| 5 | Dashboard and reports | Week 7 | A real-time dashboard and reports that support decisions. |
| 6 | Testing, deployment and final product | Week 8 | The complete, deployed SmartERP, ready for final review. |

## Phase 1: Project setup and authentication (Week 1)

- Create the server and client projects, initialise Git, add ESLint and Prettier

- Connect MongoDB Atlas using Mongoose and environment variables

- Build the User model with register and login endpoints (bcrypt, JWT)

- Write auth and authorize(roles) middleware and a central error handler

- Build the React shell: Login page, AuthContext, ProtectedRoute, sidebar layout

Done when: A user can log in and see a role-based empty dashboard.

## Phase 2: Inventory module (Weeks 2-3)

- Category and Product models with CRUD APIs

- Product list with search, filter and pagination

- Add and edit product forms with validation

- StockLog model and manual stock adjustment endpoint

- Low-stock flag based on reorderLevel and a basic alert list

Done when: Admins and managers can fully manage products and stock.

## Phase 3: Sales and purchase modules (Weeks 4-5)

- Customer and Supplier CRUD

- SalesOrder creation with transactional stock deduction

- PurchaseOrder with a receive step that adds stock

- Invoice number generation and a printable invoice page

- Order status handling and cancellation rules

Done when: Stock moves correctly through real sales and purchases.

## Phase 4: HR and role management (Week 6)

- Employee model and CRUD

- Link user accounts to employees

- Admin screen to create users and assign roles

- Tighten role permissions on every route and page

Done when: The admin controls staff records and system access.

## Phase 5: Dashboard and reports (Week 7)

- Dashboard metrics: stock value, today's sales, pending orders, low-stock count

- Charts: sales trend, top products, stock by category

- Reports for sales, purchases and low stock with date filters

- CSV export and automated report generation

Done when: A real-time dashboard and reports that support decisions.

## Phase 6: Testing, deployment and final product (Week 8)

- Responsive design, loading states and empty states

- Unit tests for services and API tests with Supertest

- Security pass: helmet, rate limiting, CORS, input sanitising

- Seed script with demo data

- Deploy: server on Render, client on Vercel, database on Atlas

- README, API documentation, demo video and final report

Done when: The complete, deployed SmartERP, ready for final review.

# 10. Testing strategy

- Unit tests for services, especially stock deduction, stock addition and low-stock detection.

- API tests with Supertest for authentication, role restrictions and order creation.

- Manual test checklist for each module before moving to the next phase.

- Edge cases: ordering more than available stock, cancelling a confirmed order, duplicate SKU, expired token.

# 11. Risks and mitigation

| Risk | Mitigation |
| --- | --- |
| Stock goes out of sync | Do all stock changes in server-side services inside transactions and log every change. |
| Scope creep | Keep payroll and multi-branch accounting out of scope; list ideas as future work. |
| Time overrun | Finish each phase fully before the next; Phases 2 and 3 get the most time. |
| Security gaps | Enforce roles on the server, validate all input, run the security pass in Phase 6. |
| Deployment problems | Deploy a basic version early (end of Phase 1) and redeploy each phase. |

# 12. Possible future enhancements

- Email and SMS alerts for low stock.

- Barcode scanning for products.

- Payroll and attendance module.

- Multi-branch support and accounting.

- Predictive reorder suggestions using sales history.